## Slide 1: Attend-in
By Team Geo: Cameron Sumlin-eskridge, eric Kelley, Steven Stewart, Nicole grizzle, hard thakkar

## Slide 2: Overview
Create an app that let’s students sign in to class
Teachers can view attendance
Made for Android

## Slide 3: Epic 1: where to start
Android Studio
Nexus 6
Android Ice Cream API 15

## Slide 4: Epic 2: Designing the splash screen
Design logo
Agree on font
Decide how it transitions to next page

## Slide 6: Epic 3: Create log-in page
Create username
Determine if first time logging in
Create classes
Choose class to attend

## Slide 7: Epic 4: diagrams
Two state diagrams
Three use case diagrams

## Slide 8: Backlog
Create MD5 hash
Start timer when class begins
Compare time and hash
Hash options (late, present, error)
View attendance

## Slide 9: State diagram: student view

## Slide 10: State diagram: teacher view

## Slide 11: Use case diagram 1

## Slide 12: Use case diagram 2

## Slide 13: Use case diagram 3

## Slide 14: Burndown chart
[programmers have until Tuesday to close issues]

## Slide 15: Risks
Everyone is new to Android Studio
Work schedules
Creating a secure log-in screen
Learning Zenhub

## Slide 16: Questions?